QUESTION 1 Assessment Methodology & Scalability Describe your methodology for conducting cybersecurity assessments at scale across Maryland’s Executive Branch agencies.

WHAT THEY’RE REALLY ASKING

This is the “prove you can actually do this at scale” question. They want a repeatable, structured methodology — not just one agency, but ~90 without quality degrading. They’re testing for operational maturity.

KEY TALKING POINTS — HIT ALL OF THESE

1.  ANCHOR Framework — Name it, own it, walk through it

- Six phases: Assess → Normalize → Consolidate → Harmonize → Optimize → Report

- Each phase produces defined outputs that feed the next; quality controls at every transition

- Baseline: NIST CSF 2.0. CMMI-based maturity scoring (0–5) with documented rationale

- Additional frameworks (SP 800-53, SP 800-171) added per Work Order; crosswalked back to CSF

2.  Work Order Intake — DoIT controls sequencing; we mobilize

- DoIT issues Work Orders; Assurit does NOT select or prioritize agencies

- PMO logs assignment → assigns Lead Assessor → scopes with ISO → kickoff meeting

- Centralized planning dashboard sequences active assessments to avoid bottlenecks

3.  POD Model — How we scale to 6–10 concurrent assessments

- Small cross-functional teams executing in parallel under centralized PMO oversight

- Each POD: Lead Assessor, Info Security Engineer, Risk Consultant, Security Data Specialist

- PODs right-sized by scope category: Small, Medium, Large, XL — not one-size-fits-all

- PODs execute; PMO governs. This separation preserves assessor independence

4.  Consistency Controls — ESG + FRTA prevent drift

- ESG: defines sufficient evidence per maturity level, scoring rationale, partial implementations. Version-controlled.

- FRTA: independent review by senior staff NOT on the original assessment. Validates scoring, evidence linkage, GRC readiness.

- If findings don’t meet the standard → back for correction, not forward to OSM

5.  State Visibility — Lead with the dashboard

- DoIT has direct access to a live dashboard: schedule, status, upcoming events, results

- Weekly meetings with OSM for risk/decisions. Bi-weekly written reports.

- 4-level escalation: PM (same day) → Deputy PM (1d) → Program Exec (1d) → CEO (1d)

| ✅ SAY THIS “You don’t have to wait for a meeting or report. Your team has direct access to a live dashboard.” “DoIT issues the Work Orders; our job is to mobilize quickly and manage capacity.” “ANCHOR isn’t just a name — every phase produces defined outputs that feed the next.” | ❌ DON’T SAY THIS “We prioritize which agencies go first” — DoIT controls sequencing. “Our methodology maps to NIST 800-53” — Primary is CSF 2.0; 800-53 is an overlay. Don’t go deep on any one topic — this is the overview. Save depth for Q2–Q11. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Three Work Orders same week + six in flight?" → Surge capacity (G.1) + flexible POD staffing

- "Two assessors disagree on Level 2 vs 3?" → ESG criteria; FRTA adjudication

- "Someone leaves mid-assessment?" → POD model + PMO bench; ESG ensures continuity

- "Compress timeline by a third?" → PODs run more concurrently; PMO/execution separation holds

GOALS FOR THIS QUESTION

- Establish ANCHOR as the backbone — panel should know it by name when you’re done

- Show you’ve solved the scale problem with PODs, not just “we’ll figure it out”

- Prove consistency isn’t optional: ESG standardizes, FRTA catches errors before delivery

- Set vocabulary (ANCHOR, PODs, ESG, FRTA) as shorthand for the rest of the session

QUESTION 2 Assessment Methodology & Frameworks Describe your assessment methodology, including frameworks, consistent scoring, and identification of risks outside standard control mappings.

WHAT THEY’RE REALLY ASKING

This is the “show me the engine” question. Q1 was the overview — now they want the methodology under the hood. Three things packed in: frameworks, scoring consistency, and what you do with risks that don’t map to NIST CSF.

KEY TALKING POINTS — HIT ALL OF THESE

1.  NIST CSF 2.0 as the Primary Framework

- Open by anchoring in ANCHOR: “Within ANCHOR, this lives in the Normalize and Consolidate phases.”

- All six Functions: Govern, Identify, Protect, Detect, Respond, Recover. Show you know it’s 2.0.

- SP 800-53 and SP 800-171 are expandable overlays, not defaults. Crosswalked back to CSF.

2.  CMMI-Based Maturity Scoring (0–5 Scale)

- Evidence-based, not self-reported. Evidence hierarchy: artifacts > corroborated interviews > self-reports

- L2 = policy exists + partial implementation. L4 = implemented, measured, actively managed.

- Three evidence sources: documentation review, structured interviews, artifact validation

3.  ESG as the Consistency Mechanism

- Defines sufficient evidence for each level; how partial/compensating controls are scored

- Cross-team calibration checks maintain inter-assessor reliability. Version-controlled.

- Be ready: panel may ask how ESG aligns with CISA FY2025 IG FISMA Metrics Evaluation Guide (Q222)

4.  Risks Outside Standard Control Mappings

- Risk Assessment Consultant on every POD — specifically looks beyond the checklist

- Optimize phase surfaces patterns across agencies for statewide remediation priorities

- Contextual findings in closeout briefings — visible to agency and OSM even if they don’t affect score

5.  Granularity Flexibility

- Scoring granularity (Function/Category/Subcategory) TBD post-award (Q18). Tool captures at control level.

- Data collection is the same; reporting view adapts. No restructuring needed.

| ✅ SAY THIS “A Level 2 means policy and some implementation, but inconsistent. A Level 4 means validated, measured, and managed. The difference is in the evidence.” “We don’t ignore what doesn’t fit the framework. Our Risk Assessment Consultant specifically looks for risks beyond the control set.” | ❌ DON’T SAY THIS Don’t present 800-53 as a default mapping — it’s an available capability when directed. Don’t invent a “supplemental risk register” — ground out-of-scope findings in the three mechanisms the proposal supports. Don’t claim CISA FISMA alignment if you haven’t prepared the specific relationship. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "CSF 2.0 added Govern. How does that change your approach vs 1.1?" → Know the delta

- "Policy looks great but nobody follows it — what score?" → ESG: evidence > documentation alone

- "Risk that doesn’t map to CSF — how does it show up in deliverables?" → Contextual finding in closeout + Optimize phase

- "CISA FISMA Metrics Guide vs your ESG?" → CURVEBALL — must prepare specific parallels before presentation

GOALS FOR THIS QUESTION

- Prove the methodology has rigor, not just a name

- Make the ESG feel like a real, living tool every assessor uses

- Show you’ve thought past the checklist with out-of-framework risks

- Connect back to Q1 without repeating it: “Within ANCHOR’s Normalize and Consolidate phases...”

QUESTION 3 Limited Documentation & Data Validation How do you handle limited or incomplete documentation, and how do you validate and reconcile conflicting data during an assessment?

WHAT THEY’RE REALLY ASKING

This is the “what happens when the real world doesn’t cooperate” question. They’ve assessed ~60 agencies before and know most don’t have clean documentation. They’re testing your fieldcraft.

KEY TALKING POINTS — HIT ALL OF THESE

1.  Incomplete documentation is the norm, not the exception

- Methodology assumes messy inputs as the default operating environment

- Three independent evidence sources: documentation review, structured interviews, artifact validation

- A missing document ≠ a zero score. We investigate whether the practice exists.

2.  Missing Document vs. Missing Control

- Documentation gap ≠ control gap. Maturity score reflects the actual state, not the filing cabinet.

- ESG defines how partial/compensating implementations are evaluated

- “If a policy doesn’t exist but practice is confirmed through interviews and artifacts, the score reflects the practice.”

3.  Reconciling Conflicting Evidence

- Evidence hierarchy: validated artifacts (most weight) > corroborated interviews > uncorroborated self-reports (least)

- When policy says one thing and evidence shows another, evidence wins

- Resolution rationale documented: what was collected, what contradicted, why the score was assigned

4.  Every Score Is Traceable

- Security Data Specialist manages full evidence lifecycle: Evidence Collection Matrix, Artifact Submission Log

- Workpapers show every request, every artifact, interview notes, ESG criteria applied, scoring rationale

- FRTA validates evidence linkage before anything reaches the State

5.  ISO as Facilitator + Draft Validation Check

- ISO facilitates access; Artifact Access Tracker logs requests. Escalation to ISO within 1 business day.

- Draft deliverables shared with ISO for factual validation — critical accuracy check in sparse environments

- Assessments are non-intrusive: no vuln scanning, no pen testing unless State explicitly directs it

| ✅ SAY THIS “We assume incomplete documentation. That’s not an obstacle — it’s the operating environment.” “A great policy that nobody follows scores lower than no policy with consistent practice.” “If an agency can’t provide a complete asset inventory, that’s itself a finding under Identify.” | ❌ DON’T SAY THIS Don’t treat sparse documentation as a special case — it’s the norm. Don’t default to the favorable interpretation when evidence conflicts — ESG prevents this. Don’t cross into technical testing unless State directs it in a Work Order. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Agency insists they have an IR plan but can’t produce it?" → Score based on evidence; ESG governs

- "CISO says quarterly access reviews, logs show 14 months ago?" → Evidence hierarchy: artifacts > interviews

- "Agency pushes back after receiving a Level 2?" → Draft review window (F.5.5); if they produce evidence, incorporate it

- "What do workpapers look like for a sparse-documentation assessment?" → Evidence Collection Matrix, Artifact Submission Log, ESG criteria

GOALS FOR THIS QUESTION

- Show you’ve been in the weeds before — this can’t be theoretical

- Demonstrate rigor even when inputs are messy: different evidence approach, same scoring discipline

- Prove every score is traceable — Security Data Specialist + ESG + FRTA

- Connect to Q1/Q2 without repeating: reference Assess/Normalize phases and ESG briefly

QUESTION 4 Tools, GRC Platform & ServiceNow Integration Describe your tools, GRC platform integration approach, and how dashboards and reporting support statewide visibility.

WHAT THEY’RE REALLY ASKING

This is the “can you actually plug into our system” question. They’re not expecting a demo. They want to know: do you have a mature data management approach, can you adapt to post-award specs, and will dashboards actually be useful?

KEY TALKING POINTS — HIT ALL OF THESE

1.  Custom Assessment Platform — Your biggest differentiator

- Purpose-built web app for managing cybersecurity assessments at scale — not spreadsheets or shared drives

- Manages scheduling, monitoring, task tracking, evidence collection, scoring, and reporting in one system

- Currently deployed internally; upon award, deployed into secure environment meeting all RFP requirements

- Lead with confidence: “We built this tool. It runs our assessment process today.”

2.  Agency-Facing Collaboration Layer

- Agencies upload artifacts, respond to questions, and review status directly through the platform

- Agency executives see everything their team submitted — no waiting for status emails

- “Agencies aren’t emailing us spreadsheets. They log into our platform.”

3.  State Visibility — DoIT sees everything

- All assessments, responses, assessor notes, and documents visible to State users

- Agency-level views: maturity by CSF function, findings, recommendations

- Statewide views: heat maps, trend lines, drill-downs by control family or agency size

- Anonymized benchmarking: peer comparison without seeing specific agency data

4.  ServiceNow GRC Integration

- Data model designed from the ground up for ServiceNow — not a retrofit

- Upon award, build API to map directly to State’s ServiceNow schema and endpoints

- Data structured from day one in JSON, XML, CSV. Harmonize phase validates GRC readiness.

- Architecture is portable — if GRC platform changes, only the API mapping layer changes

5.  Security, DR, and Historical Data

- RBAC: agency users see only their data; State sees everything. SSO/SAML with Entra.

- DR: geo-redundant US hosting, RPO ≤ 1 hour, RTO ≤ 24 hours

- ~60 agencies’ prior data ingested alongside new results for trend analysis

| ✅ SAY THIS “Our data model was designed for ServiceNow integration — that’s how we architected it. We’re connecting, not retrofitting.” “One source of truth, multiple output formats: ServiceNow dashboards, closeout briefings, POA&Ms, statewide summaries.” | ❌ DON’T SAY THIS Don’t name a specific cloud provider — hosting environment TBD. Say “secure environment.” Don’t overstate ServiceNow experience — if no specific module expertise, don’t claim it. Don’t promise dashboard specs that aren’t in the proposal (24hr refresh, 10s load are Q&A knowledge). |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Walk through the lifecycle of a single piece of evidence?" → Upload → scoring → GRC package → ServiceNow

- "What if platform goes down mid-engagement?" → DR posture: RPO ≤ 1hr, RTO ≤ 24hr

- "DoIT switches from ServiceNow mid-contract?" → Data model is platform-agnostic; only API layer changes

- "What does the Monday morning statewide dashboard show?" → Heat maps, trend lines, agency drill-downs

GOALS FOR THIS QUESTION

- Lead with the custom platform — it’s built, operational, and manages everything end to end

- Show the agency experience: two-way collaboration, not one-way data collection

- Demonstrate a data pipeline, not just a tool name: evidence → structured data → GRC → dashboards

- Make dashboards tangible: heat maps, trend lines, drill-downs — not “interactive dashboards”

QUESTION 5 Accuracy & Quality of Deliverables How do you ensure the accuracy, consistency, and actionability of assessment deliverables across all agencies?

WHAT THEY’RE REALLY ASKING

This is the quality control question aimed squarely at deliverables. The panel has seen bad SARs, copy-paste POA&Ms, and findings agencies can’t act on. Accuracy and consistency are table stakes. Actionability is where most vendors fall short.

KEY TALKING POINTS — HIT ALL OF THESE

1.  Three-Layer QA Model

- Layer 1: ESG — standardized scoring and evidence controls. Every finding links to validated evidence.

- Layer 2: FRTA — independent review by senior specialists NOT on the original assessment

- Layer 3: PMO oversight — monitors scoring distributions, outliers, rework rates, format compliance across all assessments

- Systemic QA, not heroic QA — works the same whether your best reviewer is on vacation

2.  What “Actionable” Looks Like

- Every finding has four parts: current state, gap, risk implication, prioritized remediation recommendation

- “Access control is inadequate” = useless. Specific gap + specific fix = actionable.

- Written for the audience: many agency contacts are IT directors wearing five hats, not security pros

- POA&Ms: realistic milestones, tiered by complexity/cost (quick wins vs. multi-year efforts), ServiceNow-ready

3.  Consistency Across 90 Assessments

- Standardized templates for SARs, POA&Ms, briefings — Agency #1 looks like Agency #60

- Assurit owns these templates (State won’t supply them); refined through continuous improvement

- PMO reviews scoring distributions to catch drift — if assessors get lenient/strict over time, recalibration triggers

4.  Transparent to the State

- Workpapers, scoring rationale, review records visible throughout the process

- ISO gets 5 business days for draft review (factual validation)

- If we agree with feedback, incorporate + document why. If we disagree, document rationale. Nothing is a black box.

| ✅ SAY THIS “We own the templates. The State won’t hand them to us — we designed them, and we refine them as lessons accumulate.” “If we agree the feedback is valid, we incorporate it. If we believe the finding is correct, we document that rationale too. The State sees both.” | ❌ DON’T SAY THIS Don’t say “we have a QA process” without explaining the layers — show ESG, FRTA, PMO oversight. Don’t write generic findings. Show you understand the difference between accurate and actionable. Don’t present QA as internal-only — State has full visibility into workpapers and review records. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "SAR going out and FRTA finds a problem — what happens?" → Returned for correction; timeline impact absorbed by QA buffer

- "Agency IT director wears five hats — how do you write a realistic POA&M?" → Tier by cost/complexity; quick wins first

- "Assessment #50 — how do you know scoring hasn’t drifted since #1?" → PMO scoring distribution reviews + ESG recalibration

- "ISO disagrees with three findings — on one, you think ISO is wrong?" → Document both positions; evidence decides

GOALS FOR THIS QUESTION

- Make FRTA feel indispensable, not bureaucratic

- Show deliverables through the agency’s eyes — can the director act on it?

- Prove QA is systemic, not heroic — works even without your best reviewer

- Connect to Q2/Q3: ESG drives scoring, evidence validation handles messy environments, FRTA validates the output

QUESTION 6 Independence & Objectivity How do you ensure the independence and objectivity of your assessment findings, given the potential for follow-on remediation work?

WHAT THEY’RE REALLY ASKING

This is the “prove you won’t grade your own homework” question. The concern isn’t this contract’s scope — it’s the incentive structure that follows. The firm that identifies gaps is best positioned to win remediation work. They want to see you’ve designed around that.

KEY TALKING POINTS — HIT ALL OF THESE

1.  Structural Separation, Not Just Good Intentions

- Assessment and remediation are structurally separated: different people, reporting lines, incentives

- Assessor performance measured by accuracy and ESG adherence — not volume/severity of findings

- An assessor who inflates findings fails the FRTA quality gate, not earns a bonus

2.  The Scope Boundary: Assessment & Advisory, Not Remediation

- This contract = assessment + advisory. Deliverables include prioritized recommendations because RFP requires them.

- Bright line: we tell agencies WHAT to fix and HOW to prioritize. We do NOT do the fixing.

- Recommendations: specific enough for planning/budgeting, not so prescriptive it’s implementation design

- Agency owns the remediation decision — do it themselves, hire a separate firm, or future budget cycle

3.  OCI Awareness — Acknowledge the Tension

- Aware of COMAR 21.05.08. Contract doesn’t prohibit follow-on work (Q25), but methodology ensures objectivity regardless.

- Don’t pretend the tension doesn’t exist — show you’ve designed around it. That’s maturity.

- Independence is how the system works, not a promise we make.

4.  Transparency as the Strongest Safeguard

- State has visibility into workpapers, scoring rationale, evidence linkages, QA records throughout

- If bias were creeping in, it would be visible in documentation before deliverables are finalized

| ✅ SAY THIS “The scope of this contract is assessment and advisory. We assess, score, identify gaps, and deliver prioritized recommendations. We do not perform the remediation.” “We’re aware of COMAR 21.05.08 and the OCI considerations. Our structural separation, ESG, FRTA, and transparency exist precisely for this.” | ❌ DON’T SAY THIS Don’t pretend the OCI tension doesn’t exist — every assessment firm faces this. Acknowledge it. Don’t blur the line between advisory (in scope) and remediation (not in scope). Don’t be defensive. A clean answer here is a sign of maturity. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Assurit wins remediation work for a previously assessed agency — how is the next assessment unbiased?" → Structural separation + ESG + FRTA

- "What prevents an assessor from softening a finding for a good potential client?" → ESG-driven scoring + FRTA independent gate

- "How detailed do remediation recommendations get? Where’s the line?" → Advisory = what to fix + priority. Implementation = how exactly. We stop at advisory.

- "Competitor files OCI protest?" → CURVEBALL: defense is structural safeguards + Q25 confirmation + State transparency

GOALS FOR THIS QUESTION

- Show separation is structural, not aspirational — roles, reporting lines, process gates

- Draw the scope boundary clearly: assessment + advisory (in scope) vs remediation (not in scope)

- Acknowledge the tension without being defensive — that’s what maturity looks like

- Keep it concise — this question has a clean answer if you have the right structure

QUESTION 7 Program Management & Agency Coordination How do you manage scheduling, coordination, and escalation across ~90 agency assessments, including agencies that are unresponsive or resistant?

WHAT THEY’RE REALLY ASKING

This is the “can you herd cats” question. The biggest risk isn’t methodology — it’s agency cooperation. Some will be enthusiastic, some will drag feet, some will actively resist. Three threads: scheduling, escalation, and uncooperative agencies.

KEY TALKING POINTS — HIT ALL OF THESE

1.  Program Management Infrastructure

- Manage as a portfolio, not individual engagements. PMO tracks everything across all active assessments.

- DoIT controls scheduling via Work Orders (Q4/Q38). No master schedule at award.

- 6–10 concurrent assessments. POD model designed for parallel execution.

2.  Work Order Intake & Mobilization

- Work Order → POD assignment → agency outreach → kickoff scheduling → document request

- Repeatable intake process, not a scramble. Centralized planning dashboard prevents bottlenecks.

3.  Tiered Escalation Framework

- Tier 1: POD Lead direct outreach. 5 business days no response → escalation.

- Tier 2: PM engages agency leadership and ISO directly. Formal delay documentation begins.

- Tier 3: ISO escalates within the agency (Q36). State’s mechanism; we trigger it.

- Tier 4: Formal notification to Contract Monitor. SLO exclusion process triggered.

4.  Unresponsive vs. Resistant Agencies

- Unresponsive: defined outreach cadence from day one. Involve ISO → document → notify Contract Monitor.

- Resistant: lead with value proposition (understand posture, prioritize budget). If buy-in fails, DoIT has authority.

- “We’d rather get buy-in than mandate cooperation.”

5.  SLO Protection & Transparency

- SLOs not assessed against Assurit for State-caused delays (Q36/Q160)

- Every delay documented with date stamps, outreach records, escalation history

- Full program visibility to DoIT: completion rates, engagement health, early warning indicators

| ✅ SAY THIS “We don’t wait for agencies to come to us. Our outreach cadence is defined from day one.” “We manage this as a program, not a series of individual engagements.” “We’d rather get buy-in than compliance.” | ❌ DON’T SAY THIS Don’t say “we escalate” without showing the tiers and triggers. Don’t imply you control scheduling — DoIT issues Work Orders. Don’t present agency resistance as hypothetical — show you’ve dealt with it. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Three Work Orders same week, eight assessments active?" → PMO resource allocation + surge capacity

- "Agency CISO says assessment isn’t necessary?" → Value proposition first; ISO/DoIT authority second

- "What does the program status dashboard show at month 14?" → Portfolio progress, resource utilization, agency engagement health

- "20 agencies compressed into Q4?" → CURVEBALL: surge PODs + process efficiency + honest conversation with DoIT

GOALS FOR THIS QUESTION

- Show program management maturity, not just assessment expertise

- Demonstrate you’ve thought about the hard cases — the easy agencies don’t keep the panel up at night

- Use Q&A references naturally (SLO exclusions, ISO escalation) — shows you’ve done your homework

- Position as a partner to DoIT, not just a vendor

QUESTION 8 Past Performance & Lessons Learned Describe your experience performing cybersecurity assessments of comparable size and complexity, including specific challenges and lessons learned.

WHAT THEY’RE REALLY ASKING

This is the “prove you’ve done this before” question. They want war stories — real engagements, real challenges, real lessons. No single engagement is an exact match. The strength is the combination.

KEY TALKING POINTS — HIT ALL OF THESE

1.  MD DHS — MD THINK ($11M, 2016–2025)

- Nine years embedded cybersecurity ops for MD DHS. 40+ apps, 7,500 cloud instances.

- NOT a statewide assessment program — be honest. It was deep security operations.

- Transferable: institutional knowledge of MD state gov, NIST 800-53A assessment capability, 7-framework crosswalk, escalation protocols

- “ANCHOR didn’t come from a textbook — it came from this experience.”

2.  CFTC OIG ($591K, 2019–2023)

- Independent FISMA assessments, pen testing, Zero-Trust compliance evaluations

- 98% first-submission acceptance rate — federal-grade rigor. Lead with this, not dollar value.

- FRTA quality gate evolved directly from this engagement

- Structured workpapers and evidence collection methodology now used in ANCHOR

3.  FEC ($3.7M, 2021–Present)

- Built the agency’s first HVA program from the ground up. DHS CISA validated.

- Trained/certified FEC staff as CISA-qualified HVA assessors — knowledge transfer capability

- Ongoing engagement = live, current reference

4.  The Through-Line

- MD THINK → institutional knowledge + program management discipline

- CFTC → independent review rigor + evidence-based methodology

- FEC → program standup capability + federal validation

- Every challenge produced specific improvements. ANCHOR, ESG, FRTA, PODs, escalation protocols exist because they were needed in the field.

| ✅ SAY THIS “No single engagement mirrors this exactly. But the capabilities required are not theoretical for us.” “We spent nine years inside Maryland state government. That institutional knowledge doesn’t come with the contract.” | ❌ DON’T SAY THIS Don’t overstate MD THINK as “same work” — it was security ops, not independent assessment. Don’t lead with CFTC dollar value ($591K) — lead with 98% acceptance rate. Don’t give generic challenge examples (“communication challenges”). Have specific war stories ready. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "MD THINK was embedded ops — how is that transferable to independent assessment?" → NIST rigor + framework crosswalk + institutional knowledge

- "MD THINK ended Sep 2025 — why?" → Be confident, non-defensive. Focus on what was accomplished.

- "None of your refs are 90 agencies — what gives you confidence?" → POD model is the scale mechanism; capabilities are proven individually

- "Give me a specific challenge that went sideways?" → MUST HAVE 2+ WAR STORIES PREPARED

GOALS FOR THIS QUESTION

- Be honest about what each engagement was — the combination is the story

- Lead with transferable capabilities, not equivalence claims

- Have at least two specific challenge stories: problem, impact, action, outcome, process change

- Close the loop: every past performance point connects to a specific capability being proposed

QUESTION 9 Team Qualifications & Personnel Continuity Describe the qualifications and experience of your team members, including how you ensure personnel continuity throughout the contract.

WHAT THEY’RE REALLY ASKING

This is the “are you going to bait-and-switch us” question. They’ve seen proposals with impressive rosters where half the names disappear after award. Your strength is structure over a name list.

KEY TALKING POINTS — HIT ALL OF THESE

1.  Contract Leadership — Two Dedicated Key Personnel

- Thang Pham: PM + Technical Lead. PMP, CISSP, CISM. Designed ANCHOR. Final QA authority on every deliverable.

- David Wellington: Deputy PM. CISSP, CISM, CRISC. Stakeholder coordination, assessment oversight, QA.

- Together = the PMO. They schedule assessments, assign PODs, coordinate with State, validate every deliverable.

2.  Assurit Corporate Support

- Sunny Tuteja: technical support (not dedicated). Co-developed methodology. Available for deliverable review.

- Denise Pho: administrative support (not dedicated). Personnel management, HR, staffing operations.

- Present as organizational depth, not contract staff.

3.  POD Qualification Standards

- Lead Assessor: CISSP/CISM, 7+ yrs assessment experience, NIST CSF + 800-53 proficiency

- Info Security Engineer: CISSP/CEH, 5+ yrs technical security, cloud/network/endpoint domain expertise

- Risk Assessment Consultant: CISA/CRISC/CISM, 5+ yrs risk/audit, strong documentation & communication

- Security Data Specialist: GRC platform experience, JSON/XML/CSV proficiency, ServiceNow familiarity

4.  Structure Beats a Name List

- Over 5 years / ~90 agencies, people WILL transition. Quality depends on the system, not individuals.

- ANCHOR defines the workflow. ESG defines scoring. Thang’s QA review validates every deliverable.

- POD model distributes knowledge. Shared repositories centralize everything. No single point of failure.

5.  If Asked: Assessment Staff Not Yet Hired

- Be direct: “We have an active hiring pipeline aligned to the qualification standards.”

- Pivot to onboarding capability: ANCHOR + ESG + FRTA = consistency from day one.

- Don’t hedge. Don’t claim staff is hired when they’re not.

| ✅ SAY THIS “Thang and I are the dedicated contract team. He designed the methodology and is the final QA authority. No assessment ships until it passes his review.” “Over a 5-year program, people will transition. Our methodology is designed so quality never depends on any single team member.” | ❌ DON’T SAY THIS Don’t say “the people in this room are the people who will do the work” — Sunny and Denise aren’t dedicated. Don’t name assessment team members who aren’t confirmed. Say “each POD will include” not “our team includes.” Don’t claim POD staff is hired when they’re not. Pivot to qualification standards + onboarding capability. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Have you hired the assessment team?" → Active pipeline + ANCHOR/ESG/FRTA ensure consistency from day one

- "If Thang leaves?" → Succession plan + methodology is documented, not person-dependent

- "How quickly can you ramp to full capacity?" → MUST HAVE SPECIFIC TIMELINE (30/60/90 days)

- "Proposal named specific people — are they still available?" → CURVEBALL: be direct and honest. Pivot to structure.

GOALS FOR THIS QUESTION

- Lead with Thang and David as dedicated leadership. Then Sunny/Denise as corporate support.

- Present team structure and qualification standards — more credible than a name list

- Make the structure-over-names argument proactively — don’t wait to be asked

- Connect to Q1/Q2: POD model, ESG, FRTA are continuity mechanisms, not just quality tools

QUESTION 10 Subcontractor Management & MBE/VSBE How do you manage your subcontractor to ensure quality and compliance with MBE/VSBE goals?

WHAT THEY’RE REALLY ASKING

This is the “are your subs as good as you” question. The panel knows primes often delegate significant work to subs who weren’t in the room. They want to know RACTSOL operates at the same quality level with real oversight mechanisms.

KEY TALKING POINTS — HIT ALL OF THESE

1.  RACTSOL Inc. — Integrated, Not Bolted On

- Maryland-certified MBE (No. 18-582) and Veteran-Owned Small Business Enterprise

- Personnel embedded in POD structure, side by side with Assurit assessors

- Same ANCHOR methodology, same ESG scoring criteria, same FRTA quality gate, same training

- Standard: “The State should not be able to tell whether a deliverable was produced by Assurit or RACTSOL.”

2.  Oversight & Quality Control

- PM coordinates all staffing including subcontractor. Same review chain for all deliverables.

- POD Lead review → peer review → FRTA independent validation → State/ISO review

- Performance issues addressed directly through PM. Can reassign/replace as needed.

- Assurit retains full responsibility for all deliverables. One point of accountability for the State.

3.  MBE/VSBE Dual-Scope Compliance

- RACTSOL satisfies half of the 15% MBE goal + the 3% VSBE goal

- Single firm with both certs can satisfy both goals per Q59, with two separate distinct scopes of work

- Both scopes involve substantive assessment work — not a pass-through arrangement

- Compliance tracked at program level by PMO and reported to State

| ✅ SAY THIS “In day-to-day operations, the distinction between Assurit and RACTSOL personnel is administrative, not operational.” “The State has one prime contractor and one point of accountability. Every deliverable is Assurit’s responsibility.” | ❌ DON’T SAY THIS Don’t be vague about RACTSOL’s scope — articulate what they do within which ANCHOR phase. Don’t imply RACTSOL runs independent assessments — they’re embedded in PODs, not parallel. Don’t present MBE/VSBE compliance as an afterthought — show it’s real, substantive work. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "Walk through a RACTSOL deliverable review chain?" → Same as any: POD Lead → peer review → FRTA → State

- "What are the two distinct scopes for MBE and VSBE?" → MUST PREPARE SPECIFIC ANSWER

- "Can you remove a RACTSOL team member if needed?" → Yes, PM addresses directly, can reassign/replace

- "RACTSOL loses MBE certification mid-contract?" → CURVEBALL: immediate notification + good-faith replacement + work continues

GOALS FOR THIS QUESTION

- Make the sub relationship feel seamless, not bolted on

- Show quality controls are identical — no quality difference because QA process is the same

- Be specific about scope delineation — vague answers make panels nervous

- Short question — keep the answer tight and move on

QUESTION 11 Additional Value & Why Assurit What additional value does Assurit bring to this contract beyond the stated requirements?

WHAT THEY’RE REALLY ASKING

This is your closing argument — the “why you and not someone else” question. Don’t mistake it for a throwaway. In a competitive evaluation, this is often where the decision gets made.

KEY TALKING POINTS — HIT ALL OF THESE

1.  Maryland Knowledge & Investment (9 Years)

- Maryland-certified MBE (No. 18-582). HQ in Virginia, but work is in Maryland since 2016.

- Nine years supporting MD state gov (MD THINK under DHS → DoIT). Institutional knowledge that doesn’t come with the contract.

- In-state delivery: onsite at MD agencies, MD-based staff, RACTSOL is MD-based MBE/VSBE

2.  Economic Impact — Quantify It

- Up to 12 Maryland-based positions created. Annual payroll: $1.4M–$1.9M.

- MBE/VSBE subcontracting to RACTSOL: $1.5M–$2.0M. Annual MD tax: $255K–$370K.

- Workforce pipeline: recruiting MD university grads, veterans, early-career cybersecurity professionals

3.  Enterprise Intelligence, Not Just Individual Reports

- ANCHOR aggregates findings across all assessments for statewide patterns and recurring gaps

- After 30 assessments: statewide picture of where posture is strong, weak, and where investment has most impact

- Turns an assessment program into a strategic planning tool for DoIT

4.  Federal Rigor + Continuous Improvement

- Same standards as CFTC OIG (98% acceptance) and FEC (DHS CISA-validated HVA program)

- Methodology evolves annually. Lessons from federal work improve MD; lessons from MD improve federal.

- Inc. Regionals #28 Mid-Atlantic 2023. $1.3M total assets, positive retained earnings, no deficiencies.

| ✅ SAY THIS “This contract doesn’t just produce assessments — it produces assessors. We’re investing in Maryland’s cybersecurity workforce.” “After 30 assessments, you won’t just have 30 reports. You’ll have a statewide picture of where your investment dollars have the most impact.” CLOSE: “We’re not just the right vendor for this contract. We’re the right partner for this program.” | ❌ DON’T SAY THIS Don’t say “headquartered in Maryland” — HQ is Virginia. Be honest; lead with the 9-year MD presence. Don’t introduce new material in the close — synthesize what you’ve already said. Don’t let this feel like an afterthought — bring energy. This is your last impression. |
| --- | --- |

LIKELY FOLLOW-UP QUESTIONS

- "You’re based in Virginia — why should we believe you’re committed to MD economic benefit?" → 9 years of MD work + quantified investment

- "How does statewide trend analysis translate to actionable policy changes?" → Specific example of recurring gap → policy recommendation

- "One thing that sets you apart from every other bidder?" → CURVEBALL: institutional knowledge. 9 years can’t be replicated from a standing start.

- "Five years from now, what should MD’s posture look like?" → Strategic vision; assessment program as a planning tool

GOALS FOR THIS QUESTION

- Make this feel like a closing argument, not an afterthought — bring energy and conviction

- Lead with what matters to evaluators: MD institutional knowledge, economic impact, MBE participation

- Quantify wherever possible — numbers are more convincing than adjectives

- End strong with a rehearsed, confident closing statement (60 seconds max)